CAPITAL PROJECT SUBMITTAL CHECKLIST

| Project: Interior Upgrades at Cummer Lodge, Seven Oaks and Lakeshore Lodge LTC Homes 2024 | Tender No.: MSA Ref No.: 21511.F06 & 21508.F02 LTCH No.: | Successful Contractor: TBD | P.O No.: |
| --- | --- | --- | --- |
| Budgetary Estimate: $3,513,372.49 | Low Bid: | Buyer: |  |
| Final Change Orders: $ | % of CO amount: | MSA Fees: $ 389,737.28 (including additional retender fee) | CRO Number: 9535262, 9535267, 9522836, 9535270, 9535272, 9467120 |

| Pre-Design Phase |  |  |  |  |
| --- | --- | --- | --- | --- |
| Description |  | Included | Date Completed | Comments |
| Site review, Minutes of design meetings/client reviews |  |  | Various | Ongoing |
| Application of ergonomic consultant's input where required |  |  |  | Not Required |
| Discussion on the operational implications, Scope definition/Validation |  |  | Various | Operational Plan approved by each home and MLTC |
| long term planning, project groupings with COT PM |  |  |  | Projects have been grouped as per client request |
| Design sign-off |  |  | Various | Design consultations with home and implemented feedback |
| OFM submission, Permit drawings |  |  | Various | Applicable permit applications issued |
| PRE- BID |  |  |  |  |
| Description | Included |  | Date Completed | Comments |
| COT Budgetary Estimate in comparison to Building Condition Assessment (BCA) & Engineering Estimate |  |  | Various | MSA has included preliminary estimates based on reference projects. If engineering estimates are required, please advise. |
| Drawings and Specs (Include list in word format), Verify site conditions vs drawings, |  |  | Various | Issued with tender documents |
| Section A Scope of work in word doc, Scope in detail |  |  | Various | Issued with tender documents |
| Price Bid Schedule Forms, Cash & Contingency Allowances Determined. |  |  | Various | Issued with tender documents |
| Consultants Projected Construction Period (advice on any season dependant portion of the work) |  |  | - | 8 months. Construction start estimated November 2024 and end July 2024. |
| DSS Survey |  |  |  | Issued with tender documents |
| Building Permits Approvals, TSSA approvals, |  |  |  | Applicable Building Permits received |
| MLTC Operational Plan Submission date |  |  | Various | Cummer Lodge, Lakeshore Lodge and Seven Oaks OP approved by MLTC |
| Stakeholder Minutes of Meeting / Note + Sign off on final dwgs |  |  |  | Various design sessions |
| Construction Administration |  |  |  |  |
| Description | Included |  | Date Completed | Comments |
| IFC drawings and other documents in R-Form, sent to corresponding sites, Contact list |  |  |  |  |
| Pre-construction meeting, Minutes format, Sch. Of values format, Draft invoices, COs', RFIs', CADA, SD Logs, COP format (with P.O #), Contractor Evaluation, |  |  |  |  |
| Post Contract |  |  |  |  |
| Description | Included |  | Due Date | Comments |
| Punch List, Deficiency Report and site –walk-through |  |  |  |  |
| Substantial Completion |  |  |  |  |
| 100% Project Completion |  |  |  |  |
| Close out doc., O& M manuals & spares handover date |  |  |  |  |
| Staff Training attendance sheet |  |  |  |  |
| Warranty |  |  |  |  |
| Vendor Evaluation Form |  |  |  |  |
| Lessons learnt: |  |  |  |  |

Submission to Legal:

The following documents are to be forwarded to the assigned legal counsel ASAP so that a contract can be prepared:

1. 	(4) copies of Tender books with any addenda (please do not bind) (MSA)

2. 	(2) sets of full-size drawings (if the drawings can be reduced; please send me one set of full-size drawings and (4) reduced sets) and also with an electronic copy of the List of drawing.  If drawings are 11x17 send 4 sets full size. (MSA)

3. 	Original Tender of successful bidder (COT)

4. 	Fair Wage Approval (COT)
5. 	Bid Committee approval and/or Purchase Requisition (COT)

Please also advise the timeline and confirm if the Bid Bond is still valid. If the bid bond is not valid, please obtain bid bond extension. Please send the documents to the assigned Legal Counsel on the 26th floor at Metro Hall.

If this is a CCDC 2-2008 contract, the following information is also required:

1. 	Commencement date and completion date of the contract;

2. 	Information of the Consultant: Contact person's name, address, fax no. and email address.

MOH Submission Requirements:

The following Documents are required for preliminary submission to the MOH:

- (1) Printed set of drawings.

- (1) Printed operational plan.

- (1) CD containing all drawings and operational plan [(2) PDF files only]

- Email transmittal and copy of PDF’s to Lee