REQUEST FOR TENDERS (RFT)

FOR

SHN INTEGRATED LEARNERS PROJECT

SCARBOROUGH HEALTH NETWORK

INSTRUCTIONS TO BIDDERS AND BID FORMS

Issue Date: 								MARCH 24, 2025

MANDATORY PRE-BID SITE TOUR (BEGINNING 13:00:00H)	MARCH 26, 2025

DEADLINE FOR questions:					APRIL 2, 2025

Closing Time (12:00:00h Local TIME): 			APRIL 11, 2025

(Key dates subject to adjustment by Addendum)

SITE MEETING

There is a mandatory site meeting for this RFT.  Please refer to Section 3.4 Pre Bid Site Tour for further information.

# VOR Pre-Bid Site Tour Registration and Notice of No-Bid Form

| To: | Scarborough Health Network (HOSPITAL) |
| --- | --- |
|  | Attention: Dianne Abistado, Manager-Facilities Planning and Space Management, RFT Bid Administrator |
| Via: | Email: dabistado@shn.ca |
| Re: | RFT – SHN Integrated Learners Project (“RFT”) |

READ BELOW IF YOU ARE REGISTERING TO ATTEND THE PRE-BID SITE TOUR:

Firms wishing to attend the Mandatory Pre-Bid Site Tour scheduled to begin at 13:00:00H March 26, 2025, are asked to pre-register by emailing a completed copy of this Registration Form to the RFT Bid Administrator identified above by no later than noon March 25, 2025.

By submitting this Form, the attendee acknowledges it has read and understands the Pre-Bid Site Tour rules specified in Section 3.4 of this RFT.

By my signature below I hereby acknowledge and agree to abide by the above referenced rules.

COMPLETE BELOW AND RETURN IF YOU ARE NOT GOING TO SUBMIT A BID:

A Bid is not being submitted for the following reason(s):

|  |  | Insufficient information to prepare a Bid |  |  | Insufficient time to prepare a Bid |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Scope of Work exceeds current capacity |  |  | Cannot quote a firm price at this time |  |
|  |  | Specifications not sufficiently defined |  |  | Unable to quote competitively at this time |  |
|  |  | We have a conflict of interest (Attach an explanation to this Form) |  |  | Other reasons or additional comments (Explain below or attach details to Form) |  |
| Name of Firm |  |  |  |  | Representative Name and Title – Please Print |  |
| Address |  |  |  |  | Representative Signature |  |
| City, Province, Postal Code |  |  |  |  | Email |  |
| Phone |  |  |  |  | Date |  |

VOR Pre-Bid Site Tour Registration and Notice of No-Bid Form	iii

Article 1 Introduction	1

1.1	Intent	1

1.2	Scarborough Health Network	1

1.3	Sharepoint Files	2

1.4	Bid Evaluation Process Summarized	2

Article 2 Project Scope of Work	3

2.1	Project Scope of Work	3

2.2	Specifications, Drawings, and Contractor Procedure Manual (if applicable)	3

2.3	Location of the Work	3

2.4	Consultant	3

Article 3 RFT Bidding Instructions	5

3.1	Bid Administrator	5

3.2	RFT Tentative Schedule	5

3.3	Bid Documents	6

3.4	Pre-Bid Site Tour	7

3.5	Prequalified Contractors	7

3.6	Submission of Bids through email	8

3.7	Insurance Requirements	8

3.8	Workplace Safety and Insurance Board (WSIB)	8

3.9	Bid Security	9

3.10	Agreement to Bond	10

3.11	Completion Timeframe of the Work	10

3.12	Preliminary Construction Schedule (Timeline and Scheduling of the Work)	11

3.13	Supplementary Bid Form, Alternative Items (Appendix 11)	11

3.14	Supplementary Bid Form – Itemized Bid Form (Appendix 12)	11

3.15	Cash Allowances	11

Article 4 RFT Terms and Conditions	13

4.1	Notice	13

4.2	Compliance	13

4.3	Definitions	13

4.4	Rules of Interpretation	16

4.5	Bidders are Responsible for Investigating Work Conditions	16

4.6	Anti-Racist, Anti-Discrimination and Anti-Oppression Commitment	17

4.7	Agreement	18

4.8	The Contract Documents	18

4.9	Award and Execution of the Agreement	18

4.10	Information	19

4.11	Question-and-Answer (Q&A) and Addenda	20

4.12	Bid Submission	21

4.13	Withdrawal of Bid	22

4.14	Amendment of Bid	22

4.15	Completeness of Bid	22

4.16	Bids	23

4.17	Bid Irrevocability	23

4.18	Bidder’s Acceptance of RFT Terms and Conditions	23

4.19	Amendments to the RFT	23

4.20	Clarification of Bids	23

4.21	Verification of Information	23

4.22	Bid Acceptance	24

4.23	Substantial Compliance	24

4.24	No Publicity or Promotion	24

4.25	Debriefing	24

4.26	Bid Protest Procedure	24

Additional RFT Terms	25

4.27	Confidentiality	25

4.28	FIPPA	27

4.29	Accessibility for Ontarians with Disabilities Act	27

4.30	Competition Act	27

4.31	Trade Agreements	27

4.32	Permits, Licences and Approvals	28

4.33	Intellectual Property	28

4.34	Rights of HOSPITAL	28

4.35	Bidder’s Costs	30

4.36	No Liability	31

4.37	Assignment	31

4.38	Entire RFT	31

4.39	Priority of Documents	31

4.40	Governing Law	31

Article 5 General Requirements for Bid Submissions	32

5.1	General	32

5.2	Forms and Schedules	32

5.3	Conflict of Interest or Unfair Advantage	32

5.4	Technical Issues	32

Article 6 Bid Evaluations	34

6.1	Overview of Evaluation Stages	34

6.2	Evaluations of Stage 1 – Mandatory Requirements	34

6.3	Stage 3 – Pricing Evaluations	34

6.4	Project Reference Validation (Pass/Fail)	34

6.5	Tied Bid Pricing	34

6.6	Discussions with Lowest Priced Compliant Bidder	35

6.7	Notification to Other Bidder(s) of Award and Debriefing	35

Article 7 Information Exhibits	1

APPENDIX 1 – Purchaser’s Information Practices Schedule	2

APPENDIX 2 – Form of Agreement	5

APPENDIX 3 – Supplementary Documents	5

Article 8 Stage 1 Response Exhibits	1

APPENDIX 4 – Certificate of Insurance	2

APPENDIX 5 – WSIB Clearance Certificate	2

APPENDIX 6 – Agreement to Bond	3

APPENDIX 7 – Bid Security (Bid Bond)	5

APPENDIX 8 – Proposed Subcontractors	6

APPENDIX 9 – Preliminary Construction Schedule	7

Article 9 Stage 2 Bid Form	1

APPENDIX 10 – Offer and Declarations	2

APPENDIX 11 – Supplementary Bid Form, Alternative Items	5

APPENDIX 12 – Supplementary Bid Form, Itemized Bid Form	6

Request for TENDERS (“RFT”)

# Introduction

## Intent

This document contains the Instructions to Bidders and Bid Forms for the Education Hub for the Integrated Learners Project.  Technical documents form an integral part of this RFT process and are distributed with the RFT Documents.  Please refer to Appendix 3 – Supplementary Documents.

## Scarborough Health Network

About Us

At Scarborough Health Network (SHN), the patient experience comes first. With three Hospital sites (Birchmount, General, and Centenary) and five satellite sites, SRH provides a broad spectrum of health services to one of the most diverse communities in Canada.

Created through a merger of The Scarborough Hospital’s Birchmount and General sites and Rouge

Valley Health System’s Centenary site in December 2016, SHN is committed to delivering the

highest quality patient-and family-centred care, with a focus on enhancing access to services for the Scarborough community.

Patient services include a full-service Emergency department at each site, advanced maternal and

neonatal care in state-of-the-art birthing centres, and specialized paediatric care. In addition, SHN is home to a number of regional programs serving the central east Greater Toronto Area and beyond, including nephrology, cardiac care, vascular surgery, and vision care, and is recognized as a centre of excellence in orthopaedic surgery, cancer care, and mental health.

## Sharepoint Site

This Request for Tenders (RFT) including Instructions to Bidders and Response Schedules is shared via link on Sharepoint.  All addenda are also posted on this link during the bidding period.  Bidders are solely responsibility to monitor the site and download all pertinent information in preparing their Bid.

The RFT documents are made available to contractors for the purpose of submitting their Bids.  Availability and/or use of these documents do not confer a licence or grant for any other purpose.

## Bid Evaluation Process Summarized

Bidders are advised that this RFT involves two (2) evaluation stages as summarized below:

- Stage 1 – Mandatory Requirements:  Bids will be evaluated with respect to compliance to the mandatory requirements pursuant to Section 6.2.  Bids that pass the mandatory requirements will proceed to Stage 2 – Pricing Evaluations.

- Stage 2 – Pricing Evaluations:  Bids that pass the Mandatory Requirements will be evaluated with respect to their Bid Pricing pursuant to Section 6.3.

.

# Project Scope of Work

## Project Scope of Work

The project scope includes the renovation of identified space into an Education Hub, complete with facilities for medical learners. At the least, this has a student lounge, administrative spaces and on call room facilities. A tender package is provided along with this RFT with all the construction documents with all architectural, M&E and other auxiliary drawings and specifications. This is to create spaces that

## Specifications, Drawings, and Contractor’s Manual

Technical documents (Specifications, Drawings, and Contractor’s Manual) are distributed through the Electronic Bidding Website and form an integral part of the RFT documents along with these Instructions to Bidders and Bid Forms:  Please refer to Appendix 3 Supplementary Documents for a list of technical documentation distributed with this RFT at the time of issuance.  Additional technical documents may be distributed with Addenda.

NOTE: In the event of any discrepancy or contradiction between the Specifications and Drawings described above and this RFT document, the latter will take precedence.  Bidders are advised to seek any such necessary clarifications during the bid process, within the dates specified below in Section 4.11 Question-and-Answer (Q&A) and Addenda.

## Location of the Work

Work is to be performed at the following site, all in accordance with the terms, conditions and Specifications of this RFT.

| Site: | Address: | Work Location(s): |
| --- | --- | --- |
| Centenary Hospital | 2867 Ellesmere Rd, Scarborough, ON M1E 4B9 | 11th Floor Tower |

## Consultant

The Owner’s Architectural Consultant for this project is David Carter Architects, Inc.(DCAI)

NOTE:  All communications regarding any aspect of this RFT shall be directed to the Bid Administrator and not the Consultant.  Refer to Section 3.1.1 Contact Information for further information regarding communications for this RFT.

# RFT Bidding Instructions

## Bid Administrator

### Contact Information

All communications regarding any aspect of this RFT must be directed to the Bid Administrator via secure messaging functionality. For audit and transparency purposes please use the Secure Messaging area to communicate with the Bid Administrator at all times.

#### Name:		Dianne Abistado, Bid Administrator

#### Title:		Manager, Facilities Planning and Space Management

#### Email:		dabistado@shn.ca

Bidders that fail to comply with the requirement to direct all communications to the Bid Administrator may be disqualified from the RFT process. Without limiting the generality of this provision, Bidders must not communicate with or attempt to communicate with the following:

#### any employee or agent of HOSPITAL;

#### any employee or sub of DCAI;

#### any employee or agent of any Hospital;

#### any member of the Evaluation Team;

#### any expert or advisor assisting the Evaluation Team;

#### any member of a Hospital’s governing bodies (such as Board of Governors, Board of Directors, Board of Advisors or Trustees); and

#### any elected official of any level of government, including any advisor to any elected official.

## RFT Tentative Schedule

The following is a summary of the key dates in the RFT process:

| Event | Date & Local Time |
| --- | --- |
| RFT Issue Date | March 24, 2025 |
| Mandatory Site Meeting (starting at 13:00:00H Local Time) | March 26, 2025 |
| Questions to be Submitted in Writing (see Section 4.11.1 Submission) | April 2, 2025 14:00 H |
| Last Date for Issuing Addenda | April 4, 2025 |
| Closing Time (12:00:00H Local Time) | April 11, 2025 |
| Anticipated Contract Award Date | April 15, 2025 |

#### The above timelines are subject to change at the sole discretion of HOSPITAL. In the event a change is made to any of the above dates, HOSPITAL will post any such change as an addendum via email to all Bidders.

#### HOSPITAL may amend any timeline, including the Closing Time, without liability, cost or penalty, and within its sole discretion.

#### In the event of any change in the Closing Time, the Bidders will thereafter be subject to the extended timeline.

#### Instructions on how to access the Public Bid Opening via Microsoft Teams meeting will be provided in an Addendum to this RFT (i.e., announcement of bid prices submitted by Bidders in Appendix 10). Only Bids from those Bidders that pass Stage 1 – Mandatory Requirements will be accessed.   If any Bid Form is deemed to be non-compliant in respect to the RFT bidding requirements, that Bid will subsequently be rejected.

## Bid Documents

The documents that form the basis of this Bid process (Instructions to Bidders and Bid Forms) are as listed below and may be amended by Addenda, issued through the Bid Administrator, prior to the bid closing time.  Please also refer to Article 6 Bid Evaluations:

- Instructions to Bidders

- Appendix 1:  Purchaser’s Information Practices Schedule

- Appendix 2:  Form of Agreement Schedule

- Appendix 3:  Supplementary Documents

- Stage 1 – Mandatory Requirements comprised of the following:

  - Appendix 4:  Certificate of Insurance

  - Appendix 5:  WSIB Clearance Certificate

  - Appendix 6:  Agreement to Bond

  - Appendix 7:  Bid Security (Bid Bond)

  - Appendix 8: Proposed Subcontractors

  - Appendix 9: Preliminary Construction Schedule

- Stage 2 – Bid Form Schedules comprised of the following:

  - Appendix 10:  Offer and Declarations

*N/A = Not applicable to this RFT

## Pre-Bid Site Tour

A mandatory pre-bid site tour to provided potential Bidders an opportunity to view and verify the work site as well as take any necessary site measurements is scheduled for March 26, 2025, beginning at 13:00:00H Local Time at the following location:

- Birchmount Hospital, 2867 Ellesmere Rd, Scarborough, ON M1E 4B9

- Meeting Point: Attendees are to convene at the main lobby by north entrance of the Hospital

All Bidders must attend the site tour with the Consultant in attendance. Bids received from Bidders who failed to attend the site tour, as determined from records of the Attendance Form, shall not be evaluated.

The designated Hospital representative managing the site tour will provide an attendance form which is to be signed by the Bidder’s representatives present.

Bidders are encouraged to be at the designated meeting location thirty (30) minutes prior to the hard start of the meeting. No allowances will be made for Bidders arriving later than five (5) minutes after the scheduled start time of the site tour. Bidders who fail to attend the site tour or do not sign in upon arrival will not be eligible to submit a Bid.

Independent site visits related to this project during the RFT period are not encouraged.  Such visits will not count as a record of official attendance at the Site Tour and may not be allowed by the Hospital.

It is the Bidders sole responsibility to seek clarification following the site meeting. Neither the Purchaser nor Consultant will be responsible for verbal instructions or comments made during Bidding period and during site tour(s). Instructions stemming from verbal discussions will be contained in written, issued Addenda.  Attendees are strongly advised to make notes to ensure they consider the information from the site tour in preparing their Bid. Inquiries concerning the site tour should be submitted in writing by the requesting party after the site tour in accordance with Section 4.11 Question-and-Answer (Q&A) and Addenda within the deadline for inquiries.

## Prequalified Contractors

#### Bidders shall identify their proposed mechanical and electrical subcontractors in Appendix 8 – Proposed Subcontractors (“named subcontractors”).  If the Bidder’s Bid is accepted, it is the Bidder’s intention to employ all named subcontractors.

#### Bids received from a Bidder who has not been prequalified shall be declared non-compliant.

#### Bidders shall identify their proposed mechanical and electrical subcontractors in Appendix 8 – Proposed Subcontractors.

## Submission of Bids through Email

Bidders should allow sufficient time to ensure that their Response is electronically submitted prior to the respective Closing Time and any failure to do so shall remain the Bidder’s sole fault and responsibility.

- Bids shall be received on or before 12:00:00 H Local Time on Friday, April 11, 2025. LATE SUBMISSIONS WILL NOT BE ACCEPTED.

- Bidders are required to submit the responses online via email to the Bidding Administrator.  Please refer to Section 3.1.1 for Contact Details.

## Insurance Requirements

- Each Bidder shall submit a valid copy of a certificate of insurance issued by its insurer/agent (attached to Appendix 4) confirming the maximum Commercial General Liability (CGL) Insurance coverage (per occurrence and aggregate) and the maximum Automobile Insurance coverage currently in place.

- The required insurance coverages for this RFT are specified in Schedule ‘A’ of the Supplementary General Conditions to CCDC2 – 2020.  By submitting a Bid in response to this RFT, the Bidder understands and agrees that if awarded a Contract pursuant to this RFT, it will provide documentation confirming all required coverages are in place within Ten (10) Business Days of receipt of a notice of award.

## Workplace Safety and Insurance Board (WSIB)

Each Bid shall include a copy of a valid WSIB Clearance Certificate attached to Appendix 5.

## Bid Security

### Bid Security Requirements

Each Bid shall include an electronic Bid Bond in the form of a Canadian Standard Construction Document CCDC 220 or comparable bid bond (“Bid Bond”) in the minimum amount of 10% of the Bid Price naming the Purchaser as Obligee.

The Bid Bond shall be issued by a surety organization (“Surety Company”) licensed to conduct surety and insurance business in the Province of Ontario and be fully executed.

The Bid Bond should be submitted in an electronic or digital format and meets the following criteria:

- The version submitted by the Bidder must be verifiable by the Purchaser/Hospital with respect to the totality and wholeness of the bond form, including: the content; all digital signatures; all digital seals; with the Surety Company, or an approved verification service provider of the Surety Company.

- The version submitted must be viewable, printable and storable in standard electronic file formats and in a single file. Allowable formats include pdf.

- The verification may be conducted by the Purchaser/Hospital immediately or at any time during the life of the bond and at the discretion of the Purchaser with no requirement for passwords or fees.

- The results of the verification must provide a clear, immediate and printable indication of pass or fail regarding (i).

- All instruction details for accessing authentication should be included with the up-loaded Bid Bond.

- The Bid Bond shall remain valid for the RFT duration of the irrevocability period as measured from the date of bid submission.

Bid Bonds passing the verification process will be treated as original and authentic. Bid Bonds failing the verification process will NOT be considered valid. In the event the Bid Bond submitted is determined to be invalid, the Bidder will be declared non-compliant and rejected. Bids not accompanied by the required Bid Bond will also be declared non-compliant and rejected.

The Bid Bond of the Bidder whose Bid is accepted will be retained by the Purchaser to compensate the Purchaser for the damages it will suffer should the successful Bidder fails to execute the Contract and/or fails to provide the specified performance security and/or evidence of insurance and other documents required by the Contract.

The Bid Bonds of all Bidders, except that of the lowest bid or highest ranked Bidder, become null and void immediately after the completion of the stage where Bid was identified as unsuccessful or non-compliant. The Bid Bond of all Bidders could be null and void if the procurement process is completed without an award of the Contract or all Bids are rejected.

The Bid Bond of the awarded Bidder will be null and void after all specified performance security, evidence of insurance and other documents required by the Contract are delivered to the Purchaser and the Contract is fully executed.

Bidders shall include the cost of Bid Bond in the Bid Price.

Bids not accompanied by the required Bid Bond will be declared non-compliant and rejected.

## Agreement to Bond

Each Bidder shall submit a digital irrevocable agreement to bond, part of a zipped file, issued by a surety organization (“Surety Company”) licensed to conduct surety and insurance business in the Province of Ontario, undertaking to provide a performance bond and a labour and material payment bond, each in the amount of fifty percent (50%) of the Contract Price arising from the acceptance of the Bid (“Agreement to Bond”).

Each of the performance bond and the labour and material payment bond shall be made upon the respective forms prescribed by the Construction Act (Ontario) (Form 32 and Form 31).

Both bonds shall be delivered to the Owner if the Bidder is awarded the Contract on or before the date of execution of the Contract (Note that 10 business days’ notice will be provided from the issuance of the Award Notice to the successful Bidder pursuant to Section 4.9).

The Agreement to Bond must be duly signed and sealed. A photocopy, scanned copy, and/or facsimile copy of the Agreement to Bond shall not be acceptable to the Owner.

Bidders shall include the cost of the Bonds in the Bid Price.

The Agreement to Bond shall remain valid for the RFT duration of the irrevocability period as measured from the date of bid submission;

Any Subcontractors included in the Bid shall be similarly bonded to the General Contractor;

Bids not accompanied by the required Agreement to Bond will be declared non-compliant and rejected.

## Completion Timeframe of the Work

### Substantial Performance of the Work shall be completed within eleven [11] weeks from notice of award.  Bidders shall confirm the Substantial Performance timeframe in Appendix 10 (Offer and Declarations) which shall be consistent with the provided Construction Schedule as per Section 3.12 (in the event of any discrepancies between the Substantial Performance timeframe entering in Appendix 10 and the Construction Schedule, the timeframe entered in Appendix 10 shall take priority).  Construction duration shall be inclusive of all statutory and non-statutory holidays, weekends and vacations.

## Preliminary Construction Schedule (Timeline and Scheduling of the Work)

Each Bidder shall attach a printed copy of a detailed, realistic preliminary construction schedule to Appendix 9 to illustrate construction activity sequencing to attain Substantial Performance of the Work by the date indicated in Appendix 10 (Offer and Declarations). Specific instructions for preparing this requirement are provided on Appendix 9.

### The successful Bidder will be required to start work expeditiously upon notification of an award of a Contract or upon notification of an intent to award a Contract, but no earlier than the date for which insurance and WSIB certificates have been provided in accordance with the RFT requirements and proceed with dispatch until completion of the Contract Work.

### It shall be understood and agreed that the Bid also includes all costs on account of materials or equipment including waiting time, double handling, out of hours’ delivery and installation, off-site storage space, street and/or lane closures, barriers and barricades, public protection, protection of existing services at this site, necessary to meet the completion dates of the Contract Work, Project completion date and tie-ins to the existing services. The Contractors will not be permitted claims because of such requirements.

### It shall be understood and agreed that the Bid includes all costs on account of schedule interfacing, coordination and cooperation with other Contractors who will be carrying out work during the progress of this Contract to meet the completion date for the Contract Work and for the overall completion date of the Project.

### The Owner will not entertain hardship claims, nor tolerate delays or interruptions to the Work unless a Notice in Writing of the cause of the delay is submitted to, and approved by, the Consultant pursuant to Section 6.5.4 of Standard Construction Document - CCDC 2 – 2020 as may be amended by the Supplementary General Conditions.

## Supplementary Bid Form, Alternative Items (Appendix 11)

#### N/A

## Supplementary Bid Form – Price Bid Form (Appendix 12)

#### Each Bid shall include a completed Appendix 12 (Supplementary Bid Form, Price Bid Form). Bidders are expected to provide one form for Appendix 12 per Hospital site as required.

## Cash Allowances

Bidders shall include in their Bid Price entered on the Offer and Declarations the following Cash Allowance:

[Abatement-Centenary]:			$ 8,000.00

Bidders shall include in their Bid Price entered on the Offer and Declarations the sum total of all Cash Allowance stipulated thereon.  Each Cash Allowance is to serve as a basis for payment for a certain portion of the work that will be described in greater detail as the project progresses.  Work to be performed under the Cash Allowances will be defined through the Contract Change process and payment will be authorized from the Cash Allowance.  Unexpended amounts of cash allowances shall be deducted from the Contract Price at completion of the Work.

# RFT Terms and Conditions

## Notice

Bidders are advised that from the date of issue of the RFT through any award notification:

#### only the Bid Administrator is authorized by HOSPITAL to amend or waive the requirements of the RFT pursuant to the terms of this RFT;

#### as noted above, Bidders must not contact any officer, director, employee, or agent of HOSPITAL, any Hospital or a Hospital’s governing body (such as Board of Governors, Board of Directors, Board of Advisors or Trustees), except for the Bid Administrator, unless instructed to do so in writing by the Bid Administrator;

#### under no circumstances will a Bidder rely upon any information or instruction from any officer, director, employee, or agent of HOSPITAL, any Hospital or a Hospital’s governing body (such as Board of Governors, Board of Directors, Board of Advisors or Trustees) unless the information or instruction is provided in writing by the Bid Administrator; and

#### no officer, director, employee, or agent of HOSPITAL, any Hospital or the Hospital’s governing body (such as Board of Governors, Board of Directors, Board of Advisors or Trustees) will be responsible for any information or instructions provided to the Bidder, with the exception of information or instructions provided in writing by the Bid Administrator.

## Compliance

The Bidder acknowledges that by submitting a compliant Bid, it has accepted an offer by the Purchaser to enter into a “bid contract” for the evaluation of Bids and the award of the Contract, if an award is made.  The Bidder acknowledges that the terms of the “bid contract” are represented by the Bid Documents.

A Bid which fails to comply with the requirements of these Instructions to Bidders and Bid Forms may, at HOSPITAL’s sole discretion, be declared non- compliant.

## Definitions

The following definitions apply:

#### “Agreement” shall mean the Agreement between Owner and Contractor in the CCDC2 -2020 stipulated price contract consisting of Articles A-1 through A-7 inclusive.;

#### “Applicable Law” and “Applicable Laws” means any common law requirement and all applicable and enforceable statutes, regulations, directives, policies, administrative interpretations, orders, by-laws, rules, guidelines, approvals and other legal requirements of any government and/or regulatory authority in effect from time to time;

#### “Bid” or “Tender” means all of the documentation and information submitted by a Bidder in response to the RFT;

#### “Bid Administrator” means the individual identified in Section 3.1 Bid Administrator;

#### “Bidder” means an entity that submits a Bid in response to this RFT and, as the context may suggest, refers to a potential Bidder.

#### “Business Day” or “Business Days” means Monday to Friday between the hours of 8:30 a.m. to 4:30 p.m., except when such a day is a public holiday, as defined in the Employment Standards Act (Ontario), or as otherwise agreed to by the parties in writing;

#### “Closing Time” means the Bid submission date and time as set out in this RFT and as may be amended from time to time in accordance with the terms of the RFT;

#### “CFTA” means the Canadian Free Trade Agreement;

#### “Conflict of Interest” means any situation or circumstance where, in relation to the performance of its obligations under this RFT or any Agreement, the Bidder’s other commitments, relationships or financial interests: (i) could, or could be seen to, exercise an improper influence over the objective, unbiased and impartial exercise of its independent judgement; or (ii) could, or could be seen to, compromise, impair or be incompatible with the effective performance of its obligations under this RFT or any Agreement;

#### “Contract” means as defined in the definitions to the CCDC 2 - 2020 Stipulated Price Contract as amended by the Supplementary General Conditions;

#### “Days” means calendar days;

#### “Evaluation Team” means the individuals who have been selected by HOSPITAL to evaluate the Bids;

#### “FIPPA” means the Freedom of Information and Protection of Privacy Act (Ontario);

#### “Local Time” means the Eastern Time Zone of Canada, either Standard Time or Daylight Savings Time (as applicable to the calendar date);

#### “Lowest Priced Compliant Bidder” means the Bidder that has submitted a fully compliant Bid for the lowest price in accordance with the RFT evaluation process;

#### “Hospital” means a Hospital that is participating in the RFT process, as administered by HOSPITAL;

#### “Material Changes" means any change that would require a revision to the agreement, moving business risk onto the Purchaser or HOSPITAL, including, but not limited, to changes in the following sections: Supplier’s Representations and Warranties, Limited Services Warranty, Nature of Warranty, Indemnity, Termination clauses, and Liability Insurance. The determination of Material Changes is made by MPSC and/or the Purchaser, in their sole and absolute discretion;

#### “HOSPITAL” means Mohawk Medbuy Corporation, which is a not-for-profit corporation created for the purpose of providing services to its Hospital members and customers;

#### “Personal Information” means recorded information about an identifiable individual or that may identify an individual as provided in FIPPA;

#### “Purchaser” or “Owner” means the Hospital that is participating in the RFT process, as administered by HOSPITAL, namely Scarborough Health Network which may also be referred to in the Bid Documents as “SHN”;

#### “Record”, for the purposes of the RFT, means any recorded information in the custody or control of the Purchaser, including any Personal Information, in any form:

##### provided by the Purchaser to the Contractor, or provided by the Contractor to the Purchaser, for the purposes of the RFT; or

##### created by the Contractor with respect to the RFT;

#### “Request for Tenders” or “RFT” means this Request for Tenders and all addenda thereto issued by HOSPITAL, on behalf of the Purchaser, for the supply of Services;

#### “Services” means the services intended to be procured pursuant to this RFT;

#### “Unfair Advantage” in relation to the RFT process, means any conduct, direct or indirect, by a Bidder that may result in gaining an unfair advantage over other Bidders, including but not limited to: (i) possessing, or having access to, information in the preparation of its Bid that is confidential to HOSPITAL or a Hospital and which is not available to other Bidders; (ii) communicating with any person with a view to influencing, or being conferred preferred treatment in, the RFT process; or (iii) engaging in conduct that compromises or could be seen to compromise the integrity of the RFT process and result in any unfairness.

#### “Unintentional Error of Form” is an error that HOSPITAL is satisfied represents incomplete information not consistent with the Bidder’s intentions and, if relevant, known capabilities at the time the Bid was submitted.

Some examples of “Unintentional Errors of Form” are:

##### corrections of inconsistencies in the Bid where the area of error is clear and not critical to comparative evaluation;

##### the unintentional omission of declarations; and

#### an attachment explicitly referred to in the body of a Bid but omitted from the submission.

## Rules of Interpretation

This RFT will be interpreted according to the following provisions, unless the context requires a different meaning:

#### Unless the context otherwise requires, wherever used herein the plural includes the singular, the singular includes the plural, and each of the masculine and feminine includes the other gender.

#### Words in the RFT will bear their natural meaning.

#### References containing terms such as “includes” and “including”, whether or not used with the words “without limitation” or “but not limited to”, will not be deemed limited by the specific enumeration of items but will, in all cases, be deemed to be without limitation and construed and interpreted to mean “includes without limitation” and “including without limitation”.

#### In construing the RFT, general words introduced or followed by the word “other” or “including” or “in particular” will not be given a restrictive meaning because they are followed or preceded (as the case may be) by particular examples intended to fall within the meaning of the general words.

#### Unless otherwise indicated, time periods will be strictly applied.

#### The following terminology applies in the RFT:

##### Wherever the term “shall” is used in relation to HOSPITAL or the Bidders, it shall be construed and interpreted as mandatory and shall be construed to read “HOSPITAL shall” or the “Bidder shall”, as the case may be.

##### The term “will” describes a procedure that is intended to be followed.

##### The term “may” is used to grant a right or permission to do something.

## Bidders are Responsible for Investigating Work Conditions

        - Each Bidder is responsible for conducting its own due diligence to fully ascertain existing conditions, circumstances and limitations affecting the Work in the preparation of its Bid.  No allowances will be made for additional costs and no claims will be entertained in connection with conditions which could reasonably have been ascertained by such investigation or other due diligence prior to submitting a Bid.

Before submitting a Bid (in conjunction with the Pre-Bid Mandatory Site Tour as applicable);

Bidders shall carefully conduct a non-destructive visual examination of the Place of the Work, without risk to any party and satisfy themselves as to the conditions of the site, the means of access to same and the nature and quantity of work required.

Bidders are to ascertain the extent, nature and location of concealed services which may have to be protected, removed, or relocated. Levels and information shown on the Drawings are furnished in good faith by the Consultant, but in no way, relieve Bidders of the responsibility for ascertaining to their own satisfaction, the nature of conditions at the site.

Inspect existing conditions and limitations, within the Place of the Work, including but not limited to:

means of access and egress;

obstacles; and,

existing utilities, observed or underground;

examining surrounding, adjacent public and private properties outside the Place of the Work for existing conditions and limitations including, but not limited to, rights and interests of other parties which may be interfered with during construction;

determining municipal requirements.

Bidders are advised to take note of the nature of existing surfaces and include for temporary work necessary to maintain Purchaser's use of the premises, the roads, and the pathways during the progress of the Contract.

No adjustments to deadline for completion nor to Contract Price will be made for difficulties encountered due to conditions, features and peculiarities of the Place of the Work which are evident at time of Bid submission.

## Anti-Racist, Anti-Discrimination and Anti-Oppression Commitment

In submitting a Bid, a Bidder represents that it acknowledges and agrees that:

#### historically marginalized groups in our communities often encounter barriers and inequities to full access and participation;

#### the diversity of relevant stakeholders contributes to the growth, enrichment and strength of our communities;

#### during the term of this RFT process and any Agreement to which the Bidder may become a party, the Bidder will aim to ensure that all appropriate stakeholders receive fair and equitable treatment including access and opportunity to participate with dignity and respect, and enjoy an environment that is free from racism and other forms of discrimination and/or oppression; and

#### the Bidder supports the dismantling all forms of racism, discrimination and oppression in its organization, including in its own operations, program, and governance structures.

In the event that HOSPITAL or the Purchaser, each acting reasonably, becomes aware that the Bidder is acting in a manner that is in conflict with the representations set out in this Section, then the Bidder may be disqualified from this RFT process.

## Agreement

Upon written notice of award by HOSPITAL or the Purchaser, the Lowest Priced Compliant Bidder will be required to execute an agreement (“Agreement”) on the form of agreement specified in Appendix B - Form of Agreement. The Agreement shall be signed (in the form of a letter of intent) on or around April 16, 2025, and no obligation on the part of the Hospital will arise until such time as the Agreement is signed (provided that the rights and obligations specified in this RFT will apply between HOSPITAL and each compliant Bidder).

## The Contract Documents

The Contract Documents shall be defined as comprising of the following documents (these will be itemized in Article A-3 Contract Documents, Section 3.1 of the CCDC2 – 2020 Agreement Between Owner and Contractor):

- Agreement Between Owner and Contractor in the form of CCDC 2 – 2020 Stipulated Price Contract;

- Definitions given in CCDC 2 – 2020 Stipulated Price Contract as amended in the Supplementary General Conditions;

- General Conditions of CCDC 2 – 2020 Stipulated Price Contract as amended in the Supplementary General Conditions);

- Drawings and Specifications listed in Appendix 3 as may be amended through Addenda in order of most recent date issued.

- Addenda to the RFT (if any are issued during the Bid Period) in order of the most recent date issued;

- The RFT Instructions to Bidders and Bid Forms;

- The Bidder’s following submitted RFT response schedules:

  - Appendix 8 – Proposed Subcontractors;

  - Appendix 9 – Preliminary Construction Schedule;

  - Appendix 10 – Offer and Declarations;

  - Appendix 11 – Supplementary Bid Form – Alternative Items (if any); and,

  - Appendix 12 – Supplementary Bid Form – Price Bid Form.

## Award and Execution of the Agreement

#### If the Purchaser decides to award the Agreement to a Bidder, the Purchaser or HOSPITAL will issue a written notice of award.  The Bidder shall execute the Agreement (comprised of the Contract Documents specified in Section 4.8 The Contract Documents) and deliver the executed original to the Purchaser along with the following documents within ten (10) Business Days of receipt of a notice of award from HOSPITAL or the Purchaser:

- Proof of insurance coverage from the Bidder’s Insurer/Agent in accordance with Section 3.7 Insurance Requirements;

- A current Clearance Certificate issued by The Workplace Safety and Insurance Board in accordance with Section 3.8 Workplace Safety and Insurance Board (WSIB);

- A copy of the Bidder’s proof of formal training in the requirements of CSA Z317.13 by at least one member of the Contractor’s staff that will be performing work onsite for the duration of the project, in the following courses:

  - Fundamentals of Infection Control During Construction, Renovation and Maintenance of Healthcare Facilities

  - Effective Implementation and Practical Applications of Infection Control During Construction, Renovation and Maintenance of Health Care Facilities

- A copy of the Notice of Project filed with the Ministry of Labour naming itself as “Constructor” under OHSA;

- A Performance Bond in the amount of 50% of the Contract Price.  The bond shall be provided on Form 32 Performance Bond under Section 85.1 of the Construction Act;

- A Labour and Material Payment Bond in the amount of 50% of the Contract Price.  The bond shall be provided on Form 31 Labour and Material Payment Bond under Section 85.1 of the Construction Act.

## Information

### Bidder to Review

Every Bidder should carefully review the RFT to ensure that it has no reason to believe there are any uncertainties, inconsistencies, errors, omissions, or ambiguities in any part of the RFT. Every Bidder is responsible for conducting its own investigations and due diligence necessary for the preparation of its Bid.

## Question-and-Answer (Q&A) and Addenda

### Submission

The following apply regarding any request for clarification of any aspect of the RFT:

#### Bidders must submit requests for clarification by Messaging functionality to the Bid Administrator, or as may otherwise be directed by the Bid Administrator.

#### Where a question relates to a specific section of this RFT, reference should be made to the specific section number and page.

#### Questions should be submitted via clarificatory email within the allowed timeframe set forth in this document. The Hospital reserves the right not to answer any questions submitted after that date.

### Question-and-Answers

HOSPITAL will provide Bidders with written responses to questions that are submitted in accordance with Section 4.11.1 Submission, subject to the provisions of this section. Questions and answers will be distributed in numbered Q&A to Bidders by posting such Q&A submitted via clarificatory email within the allowed timeframe set forth in this document.  In answering a Bidder’s questions, HOSPITAL will set out the question(s), but without identifying the Bidder that submitted the question(s) and may, in its sole discretion:

#### edit the question(s) for clarity;

#### exclude questions that are either unclear or inappropriate; and

#### answer similar questions from various Bidders only once.

#### Where an answer results in any change to the RFT, such answer will be formally evidenced through the issue of a separate Addendum for this purpose.

#### Should an invitation be extended to a Bidder to negotiate an Agreement, questions that arise during that negotiation process will be answered as part of such process.

### Issued Addenda

Before submitting a Bid, a Bidder is responsible to verify that it has received all the Addenda and Q&A’s that have been issued. All Bidders should acknowledge receipt of each and every addendum upon issuance.

Any amendment or supplement to the RFT made in any other manner will not be binding on HOSPITAL.

## Bid Submission

### General

To be eligible for consideration in this RFT process:

      - Bidders are required to submit the clarifications online through email to the Bid Administrator (refer to Section 3.1.1 )

      - Bidders are solely responsible for submitting their Bids on time. Bids received after the Closing Time will not be considered.

      - A Bidder should answer all questions in the RFT prior to submitting their Bid.

      - Bidders are advised to package all pertinent documents as required by this RFT as a zipped file, emailed to the Bid Administrator, with file name nomenclature: SHN Integrated Learner Spaces – (Hospital Site) – (Name of Contractor)

      - Bidders are to contact the Bid Administrator should any issues arise with respect to uploading documents as part of their response.

      - Bids are to be submitted in English only, and any Bid received by HOSPITAL that is not entirely in English may be disqualified.

      - Bids are to be submitted on the Bid Response Forms provided, filled out and signed by an authorised signing officer from the Bidder's organization and duly witnessed.

      - Bid forms are to be completed without delineation, alteration or erasures and there is to be no re-capitulation of the work to be done.

      - By submitting a Bid, the Bidder confirms its intent to complete the Contract in every respect, including provisions for conditions and limitations, particularly with respect to access facilities, working conditions, existing conditions, storage space, codes, laws, ordinances, and regulations, whether mentioned in the Bid Documents or not.

      - Bids shall be for a Stipulated Sum without escalation clauses or other qualifications.

      - The Bid Prices shall:

- be provided in Canadian funds and not be subject to adjustment for fluctuation in foreign exchange rates;

- include all applicable customs, duties, tariffs, overhead, profit, permits, licenses, labour, carriage, insurance, and warranties on materials and services required for completion of the work of the Contract, at the rates and under the conditions that are in force at the time of Bid submission all prices;

- include all Cash Allowances stipulated in the RFT; and,

- exclude HST.

### Receipt

Every Bid that has been successfully submitted electronically via email will be so acknowledged by the Bid Administrator and shall be governed by the time stamp indicating the time and date the bid was received.

A Bidder should allow sufficient time in the preparation of its Bid to ensure its Bid is successfully submitted by the Closing Time.

## Withdrawal of Bid

A Bidder may withdraw its Bid before the Closing Time. A Bid may not be withdrawn after the Closing Time.

## Amendment of Bid

A Bidder may amend its Bid after submission, but only if the Bid is amended and resubmitted before the Closing Time. The Bidder must provide notice to the Bid Administrator in writing and replace its Bid with a revised Bid, in accordance with the requirements of this RFT.

## Completeness of Bid

By submitting a Bid, the Bidder confirms that all of the components required to use and/or manage the Services have been identified in its Bid or will be provided to a Hospital at no additional charge. Any requirement that may be identified by the Bidder after the Closing Time or subsequent to signing the Agreement must be provided at the Bidder’s expense.

## Bids

All Bids received will become the property of HOSPITAL and will not be returned to the Bidders.

## Bid Irrevocability

Subject to a Bidder’s right to withdraw a Bid in accordance with the procedure described in Section 4.13 Withdrawal of Bid, a Bid is irrevocable by the Bidder for ninety (90) days from the Closing Time.

## Bidder’s Acceptance of RFT Terms and Conditions

By submitting a Bid, a Bidder agrees to accept and to be bound by all the terms and conditions contained in this RFT, and by all the representations, terms and conditions contained in its Bid.

## Amendments to the RFT

Subject to Section 3.2 RFT Tentative Schedule, Section 4.11.2 Question-and-Answers and Section 4.11.3 Issued Addenda, HOSPITAL has the right to amend or supplement this RFT in writing prior to the Closing Time. No other statement, whether written or oral, will amend this RFT. The Bidder is responsible to ensure it has reviewed all Q&A’s and Addenda.

## Clarification of Bids

HOSPITAL has the right at any time after the Closing Time to seek clarification from any Bidder in respect of its Bid, without contacting any other Bidder. HOSPITAL is not obliged to seek clarification of any aspect of any Bid.

Any clarification sought is not an opportunity for the Bidder to either correct errors or to change its Bid in any substantive manner. Subject to the qualification in this provision, any written information received by HOSPITAL from a Bidder in response to a request for clarification from HOSPITAL may be considered to form an integral part the Bid, in HOSPITAL’s sole discretion.

## Verification of Information

HOSPITAL has the right, in its sole discretion, to:

#### verify any Bidder’s statement or claim made in its Bid or made subsequently in an interview, site visit, oral presentation, demonstration, or discussion by whatever means HOSPITAL may deem appropriate, including contacting persons in addition to those offered as references, and to reject any Bidder statement or claim, if such statement or claim or its Bid is patently unwarranted or is questionable; or

#### access the Bidder’s premises where any part of the work is to be carried out to confirm Bid information, quality of processes, and to obtain assurances of viability.

The Bidder must co-operate in the verification of information and is deemed to consent to HOSPITAL verifying such information.

## Bid Acceptance

The lowest price Bid or any Bid may not necessarily be accepted. The evaluation process described in Article 6 shall govern the evaluations and final selection of a successful Bidder for this RFT.

## Substantial Compliance

HOSPITAL is required to reject Bids which are not substantially compliant subject to Section 4.34.

## No Publicity or Promotion

No Bidder, including the awarded Bidder, will make any public announcement or distribute any literature regarding this RFT or otherwise promote itself in connection with this RFT or any arrangement entered into under this RFT without the prior written approval of HOSPITAL.

In the event that a Bidder, including the awarded Bidder, makes a public statement either in the media or otherwise in breach of this requirement, in addition to any other legal remedy it may have in law, in equity or within the context of this RFT, HOSPITAL is entitled to take all reasonable steps as may be deemed necessary by HOSPITAL, including disclosing any information about its Bid, to provide accurate information and/or to rectify any false impression which may have been created.

## Debriefing

Not later than thirty (30) Days following the closing date of the RFT, a Bidder may contact the Bid Administrator in writing requesting a debriefing from HOSPITAL, and HOSPITAL will conduct such debriefing.

Any request that is not timely received will not be considered and the Bidder will be notified in writing.

Bidders should note that, regardless of the time of submission of a request by a Bidder, debriefings will not be provided until a contract award notification has been posted.

## Bid Protest Procedure

In the event that a Bidder wishes to review the decision of HOSPITAL in respect of any material aspect of the RFT process, the Bidder must submit a protest in writing to HOSPITAL within ten (10) Days of becoming aware of the circumstances giving rise to the bid protest.

Any protest in writing that is not timely received will not be considered and the Bidder will be notified in writing.

A protest in writing must include the following:

#### a specific identification of the provision and/or procurement procedure that is alleged to have been breached;

#### a specific description of each act alleged to have breached the procurement process;

#### a precise statement of the relevant facts;

#### an identification of the issues to be resolved;

#### the Bidder’s arguments and supporting documentation; and

#### the Bidder’s requested remedy.

#### HOSPITAL will acknowledge receipt of the protest in writing within five (5) Business Days; and endeavour to deliver a response to the Bidder in writing within twenty (20) Business Days. If HOSPITAL finds that the Bidder’s protest is without merit, then HOSPITAL will make such finding known to the Bidder in its written response to the Bidder and this protest procedure is complete.

Additional RFT Terms

## Confidentiality

### Confidential Information of HOSPITAL and the Hospital

All correspondence, documentation, and information of any kind provided to any Bidder in connection with or arising out of this RFT or the acceptance of any Bid:

#### remains the property of HOSPITAL and will be removed from HOSPITAL’s premises only with the prior written consent of HOSPITAL;

#### must be treated as confidential and will not be disclosed except with the prior written consent of HOSPITAL;

#### must not be used for any purpose other than for replying to this RFT and for the fulfillment of any related subsequent agreement; and

#### must be returned to HOSPITAL upon request.

### Confidential Information of the Bidder

Except as provided otherwise in this RFT, or as may be required by Applicable Laws, HOSPITAL will treat the Bidders’ Bids and any information gathered in any related process as confidential, provided that such obligation does not include any information that is or becomes generally available to the public other than as a result of disclosure by HOSPITAL.

Notwithstanding any other provisions in this RFT regarding confidentiality, the CFTA requires the total value of any Agreement resulting from this RFT to be published in an award notice. By submitting a response to the RFT, the Bidder agrees to the publishing of the total value of any Agreement should the Bidder be awarded work hereunder.

During this RFT process, none of HOSPITAL or any Hospital, or any of their representatives or agents, is under any obligation to execute a confidentiality agreement.

In the event that a Bidder refuses to participate in any required stage of the RFT (such as an oral presentation) because HOSPITAL or any Hospital has refused to execute any confidentiality agreement, the Bidder will receive no points for that particular stage of the evaluation process.

### Bidder’s Submission

All correspondence, documentation, and information provided in response to or because of this RFT may be reproduced for the purposes of evaluating Bids.

If a portion of a Bid is to be held confidential, such provisions must be clearly identified in the Bid.

### Personal Information

#### Personal Information will be treated as follows:

#### Submission of Information - The Bidder should not submit as part of its Bid any information related to the qualifications or experience of persons who will be assigned to provide services unless specifically requested. All such information will be maintained for a period of seven (7) years from the time of collection. Should HOSPITAL request such information from the Awarded Bidder to finalize any Agreement that may be awarded from this RFT, HOSPITAL will treat this information in accordance with the provisions of this section.

#### Use - Any Personal Information that is requested from each Bidder by HOSPITAL will only be used to select the qualified individuals to undertake the work required by this RFT and to confirm that the work performed is consistent with these qualifications.

#### Consent - It is the responsibility of each Bidder to obtain the consent of such individuals prior to providing the information to HOSPITAL. As set out in Section 4.28 FIPPA, HOSPITAL will consider that the appropriate consents have been obtained for the disclosure to and use by HOSPITAL of the requested information for the purposes described.

### Non-Disclosure Agreement

HOSPITAL reserves the right to require any Bidder and relevant personnel of any Bidder to enter into a non-disclosure agreement satisfactory to HOSPITAL.

## FIPPA

FIPPA will apply to information provided by Bidders. Bids are received in confidence subject to the disclosure requirements of FIPPA. Each Bidder should identify any portions of its Bid that it believes constitutes a trade secret or scientific, technical, commercial, financial or labour relations information that would harm the Bidder’s competitive position if disclosed. The confidentiality of such information will be maintained by the Hospital, except as otherwise required by law or by order of a court or tribunal. Generally, only specific portions of your Bid should be identified.

By submitting a Bid, including any Personal Information requested in this RFT, the Bidders agree to the use and disclosure of such information for the evaluation process, for any audit of this procurement process and for contract management purposes. The Hospital may assume that the Bidder has obtained any necessary consent in the event that any Personal Information is submitted.

If a Bidder has any questions about the collection and use of Personal Information pursuant to this RFT, questions are to be submitted to the Bid Administrator.

## Accessibility for Ontarians with Disabilities Act

Compliance with Accessibility Standards

The Bidder must be capable of delivering accessibility consistent with the Accessibility for Ontarians with Disabilities Act, 2005 (“AODA”) and its regulations, to the extent applicable.  Bidders are required to comply with the Hospital’s accessibility standards, policies, practices and procedures, as the same may be in effect during the term of any Agreement and apply to the Services to be provided by the Bidder.

The Agreement requires that the successful Bidder provide all Services in accordance with the AODA and its regulations.

## Competition Act

Under Canadian law, a Bid must be prepared without conspiracy, collusion or fraud. For more information on this topic, visit the Competition Bureau website at http://www.competitionbureau.gc.ca/eic/site/cb-bc.nsf/eng/home, and in particular, part VI of the Competition Act, R.S.C. 1985, c. C-34.

## Trade Agreements

Bidders should note that procurements coming within the scope of either Chapter 5 of the CFTA or Chapter 19 of the Canada-European Union Comprehensive Economic and Trade Agreement (“CETA”) or within the scope of the Trade and Cooperation Agreement between Quebec and Ontario are subject to such agreements, although the rights and obligations of the parties are governed by the specific terms of this RFT. For more information, please refer to the CFTA website at https://www.cfta-alec.ca/ or to the CETA website at http://www.international.gc.ca/trade-commerce/trade-agreements-accords-commerciaux/agr-acc/ceta-aecg/text-texte/toc-tdm.aspx?lang=eng or the Trade and Cooperation Agreement between Quebec and Ontario at http://www.ontario.ca/business-and-economy/trade-and-cooperation-agreement-between-ontario-and-quebec.

## Permits, Licences and Approvals

Bidders must obtain all permits, licences and approvals required in connection with the supply of the Services. The costs of obtaining such permits, licences and approvals is the responsibility of, and must be paid for by, the Bidder.

Where a Bidder is required by Applicable Laws to hold or obtain any permit, licence or approval to carry on an activity contemplated in its Bid or in the Agreement, neither acceptance of the Bid nor execution of the Agreement by a Hospital is considered an approval by the Hospital for the Bidder to carry on such activity without the requisite permit, license or approval.

## Intellectual Property

The Bidder must not use any intellectual property of HOSPITAL or the Hospital, including but not limited to, logos, registered trademarks or trade names, at any time without the prior written approval of HOSPITAL or the Hospital, as applicable.

All deliverables, documentation, services and intellectual property rights of any kind derived and/or developed pursuant to this RFT remain the exclusive property of HOSPITAL and/or the Hospital.

Requests to present data or publish or present papers derived from work pursuant to this RFT in any publication, journal or professional conference must be made to HOSPITAL and prior approval must be obtained in writing from the Bid Administrator.

## Rights of HOSPITAL

In addition to any other express rights or any other rights which may be implied in the circumstances, HOSPITAL reserves the right to:

#### in the event of tied bid pricing submitted by the lowest priced compliant Bidders, request only those tied Bidders to re-submit their Bid with their best and final offer (BAFO);

#### make public the names of any or all Bidders;

#### request written clarification or the submission of supplementary written information from any Bidder and incorporate such clarification or supplementary written information into that Bid, at HOSPITAL’s discretion, provided that any clarification or submission of supplementary written information is not an opportunity for the Bidder to correct errors in its Bid or to change or enhance its Bid in any material manner;

#### request review of abnormal pricing in a Bid, as permitted by Article 515.6 of the CFTA;

#### waive formalities and accept Bids that substantially comply with the requirements of this RFT, in HOSPITAL’s sole discretion;

#### verify with any Bidder or with a third party any information set out in a Bid, as described in Section 4.21 Verification of Information;

#### check references other than those provided by Bidders;

#### disqualify any Bidder whose Bid contains misrepresentations or any other inaccurate or misleading information, or any Bidder whose reasonable failure to cooperate with HOSPITAL impedes the evaluation process, or whose Bid is determined to be non-compliant with the requirements of the RFT;

#### disqualify a Bid where the Bidder has previously breached a contract with any Hospital, the Bidder has been charged or convicted of an offence in respect of a contract with any Hospital, or the Bidder reveals a Conflict of Interest or Unfair Advantage in its Bid or a Conflict of Interest or evidence of any Unfair Advantage is brought to the attention of HOSPITAL;

#### disqualify any Bid of any Bidder who has breached any Applicable Laws or who has engaged in conduct prohibited by this RFT, including where there is any evidence that the Bidder or any of its employees or agents colluded with any other Bidder, its employees or agents in the preparation of the Bid;

#### eliminate any Bidder who has failed to achieve a “Pass” pursuant to the evaluation process described in Article 6 Bid Evaluations;

#### make changes, including substantial changes, to this RFT provided that those changes are issued by way of addenda in the manner set out in this RFT;

#### accept or reject a Bid if only one Bid is submitted;

#### reject a subcontractor proposed by a Bidder if so directed by the Purchaser;

#### cancel this RFT process at any stage including but not limited to, the following circumstances;

##### all bid prices exceed the costs the Hospitals would incur by doing the work, or most of the work, with its own resources;

##### all bid prices exceed the funds available for the proposed Services; and/or,

##### the funding for the acquisition of the proposed Services has been revoked, modified, or has not been approved;

#### and where HOSPITAL cancels this RFT, HOSPITAL may do so without providing reasons, and HOSPITAL may thereafter issue a new Request for Tenders, Request for Proposals, or sole source for the same or similar requirements, or, do nothing;

#### notwithstanding Section 4.34 o(ii), in the event that the lowest compliant bid price exceeds the funds available for the Work by no greater than 15%, attempt to negotiate a reduced price with the lowest priced compliant Bidder, subject to the direction of the Purchaser;

#### reject any or all Bids in its absolute discretion, including where a Bidder has launched legal proceedings against HOSPITAL and/or the Hospitals or is otherwise engaged in a dispute with HOSPITAL and/or the Hospitals.

#### reject any Bid in its absolute discretion for any proceeding or notice of intention in bankruptcy, receivership, liquidation or insolvency against the Bidder for the benefit of creditors, or, if a Bidder fails to disclose such proceeding or notice of intention in its Bid; and,

#### in the event of tied bid pricing bid by the lowest priced compliant Bidders, determine the winning Bidder based on the lowest substantial performance timeframe entered in Appendix 10 Offer and Declarations.  If the timeframes are the same, HOSPITAL shall attempt to break the tie by issuing ROUND 1 (only the tied low-priced Bidders will be invited to participate).  If ROUND 1 fails to break the tie, then ROUND 2 shall be conducted.  These are each described below:

##### ROUND 1:  Conduct a best and final offers (BAFO) round.  The Bidder submitting the lowest price through a BAFO will be declared the winner.  Participation by invited Bidders in the BAFO shall be optional.  A BAFO bid must be received on time and offer a lower price than originally bid with no qualifications to the Bidder’s original Bid (other than the Bid Price) to be considered in place of the original Bid Price.

##### ROUND 2:  Determine the winning tied Bid by coin toss.  The affected Bidders will be notified so they can choose to observe the event.

By submitting a Bid, the Bidder authorizes the collection by HOSPITAL of the information identified in this RFT, which HOSPITAL may request from any third party.

## Bidder’s Costs

Every Bidder must bear all costs and expenses incurred by the Bidder relating to any aspect of its participation in this RFT process, including all costs and expenses relating to the Bidder’s participation in:

#### the preparation, presentation and submission of its Bid;

#### the Bidder’s attendance at any meeting in relation to the RFT process, including any oral presentation or demonstration;

#### the conduct of any due diligence on its part, including any information gathering activity; and,

#### the preparation of the Bidder’s own questions prior to the Closing Time.

## No Liability

The Bidder agrees that:

#### any action or proceeding relating to this RFT process will be brought in any court of competent jurisdiction in the Province of Ontario and for that purpose the Bidder irrevocably and unconditionally attorns and submits to the jurisdiction of that Ontario court.

#### it irrevocably waives any right to and will not oppose any Ontario action or proceeding relating to this RFT process on any jurisdictional basis.

#### it will not oppose the enforcement against it, in any other jurisdiction, of any judgement or order duly obtained from an Ontario court as contemplated by this RFT.

The Bidder further agrees that if HOSPITAL commits a material breach of the terms of this RFT, the liability to the Bidder, and the aggregate amount of damages recoverable against HOSPITAL or any Hospital for any matter relating to or arising from that material breach, whether based upon an action or claim in contract, warranty, equity, negligence, intended conduct or otherwise, including any action or claim arising from the acts or omissions, negligent or otherwise, of HOSPITAL or any Hospital, will be no greater than the bid preparation costs that the Bidder seeking damages from HOSPITAL or any Hospital can demonstrate.

## Assignment

The Bidder cannot assign any of its rights or obligations hereunder during the RFT process without the prior written consent of HOSPITAL. Any act in derogation of the foregoing is null and void.

## Entire RFT

This RFT and all Schedules and Appendices hereto form an integral part of this RFT.

## Priority of Documents

In the event of any inconsistencies between the terms, conditions, and provisions of the main part of the RFT and the Schedules, the RFT prevails over the Schedules during the RFT process.

## Governing Law

The RFT, Bids, and any resulting Agreement are governed by the laws of the Province of Ontario and the federal laws of Canada applicable therein.

# General Requirements for Bid Submissions

The General Requirements for Bid Submissions are set out in this article.  Failure by a Bidder to meet any requirement may affect the evaluation of its Bid under Article 6 Bid Evaluations.

## General

Every Bidder must provide its responses to the RFT using the Response Appendices, including any Appendices attached thereto or as otherwise directed to be attached within the corresponding attachment requirement questions.

## Forms and Schedules

Bids must be submitted in accordance with the instructions set out in this RFT. Bids must be completed without delineations, alterations, or erasures. In the event of a discrepancy between the original copy of a Bid and any of the copies, the original prevails.

## Conflict of Interest or Unfair Advantage

### Note that all Bidder(s), by submitted a Bid, are confirming they have no conflict of interest or unfair advantage in Appendix 10 Offer and Declarations, pursuant to Article 13.2 thereof.

### If a prospective Bidder is concerned it may have a potential conflict of interest or an unfair advantage, the Bidder is strongly advised to contact the Bid Administrator following the process described in Section 4.11.1 Submission and explain the nature of their concern prior to submitting their Bid (we recommend your communications don’t reveal any confidential or personal information).

### The Hospital will exercise the right to disqualify a Bid based on above circumstances presented by the Bidder.

## Technical Issues

In preparing its Tender, the Bidder should adhere to the following:

### all pages should be numbered;

### avoid using symbols in the file name such as &, #, etc.;

### each document size should not exceed 5 MB; information may be split up into separate documents, if necessary;

### avoid using scanned copies of documents, where possible, which tend to increase the size of the document;

### any embedded literature links within a Tender should be a direct link to the services page rather than the Bidder’s main website. Where literature links are not possible, a PDF document may also be incorporated within the Tender;

### the Schedules provided, as appropriate, should be used for completing the Tender;

### the Tender should be complete in all respects;

### adhere to the Tender format requirements described above; and

### respond to the requirements described in Response Envelopes, or as may be directed in this RFT.

# Bid Evaluations

## Overview of Evaluation Stages

Bid evaluations will be conducted by the Evaluation Team in two stages:

- Stage 1 – Evaluation of Mandatory Requirements; and,

- Stage 2 – Pricing Evaluations

All Bidders that pass Stage 1 (“Qualified Bidders”) will proceed to Stage 2 where the Bids will be ranked by order of lowest overall bid price, considering any selected Alternative Items selected by the Purchaser for award, if applicable.  The Lowest Priced Compliant Bid will be recommended, subject to the Purchaser’s approval, and subject to Section 4.34 Rights of HOSPITAL .

## Evaluations of Stage 1 – Mandatory Requirements

Mandatory Requirements are listed in Section 3.3e.  These documents shall be completed by the Bidder (or furnished by the Bidder on the form of response requested, as applicable) and submitted via email.  Failure to submit the mandatory documentation will result in the Bidder being eliminated from further consideration (subject to HOSPITAL’s rights under Sections 4.34c and 4.34e).  Mandatory Responses will be assessed a pass/fail grade. Any Bidder found to provide, inaccurate, or false information may be disqualified.

## Stage 3 – Pricing Evaluations

Bidders shall complete the following pricing response form(s) as applicable to this RFT and send email to Bid Administrator via zipped file in accordance with the instructions provided herein.

- Appendix 10 Offer and Declarations (Bid Price is inclusive of any Cash Allowances),

- Appendix 11 Supplementary Bid Form, Alternative Items (if any)

- Appendix 12 Supplementary Bid Form, Price Bid Form

All Bidders that pass Stage 1 (“Qualified Bidders”) will proceed to Stage 2 where the Bids will be checked for compliance and ranked by order of lowest overall bid price, considering any selected Alternative Items chosen by the Purchaser for award, if applicable.  The Lowest Priced Bid will be recommended by HOSPITAL to the Purchaser, subject to HOSPITAL’s rights under Section 4.34 and elsewhere in the RFT documentation.

## Project Reference Validation (Pass/Fail)

[Intentionally Deleted]

## Tied Bid Pricing

In the event of tied bid pricing between two or more Bidders on completion of the evaluation process, HOSPITAL will resolve the tied bid pricing in accordance with Section 4.34s.

## Discussions with Lowest Priced Compliant Bidder

The award of any Agreement under this RFT is subject to the Hospital obtaining any necessary authorizations and approvals required in connection with the Project, including the approval of any relevant committees and/or boards.

For clarity, HOSPITAL makes no commitment to the Lowest Priced Compliant Bidder that the Agreement will be executed. By submitting a Bid, the Lowest Priced Compliant Bidder acknowledges that the commencement of any discussions does not obligate the Hospital to execute the Agreement.

Upon the Purchaser’s approval and direction to award to a successful Bidder, HOSPITAL will notify the successful Bidder in writing pursuant to Section 4.9 Award and Execution of the Agreement.

The Agreement will be executed substantially in the form of the Form of Agreement that is specified in Appendix 2.

HOSPITAL is at all times entitled to exercise its rights under Section 4.34 (Rights of HOSPITAL ).

## Notification to Other Bidder(s) of Award and Debriefing

Once an Agreement has been entered into between the Purchaser and a successful Bidder, the other Bidders will be notified by HOSPITAL of the award of the Agreement to another Bidder. As detailed in Section 4.25, Debriefing not later than thirty (30) Days following the date of posting of a contract award notification in respect of the RFT, a Bidder may contact the Bid Administrator in writing requesting a debriefing from HOSPITAL, and HOSPITAL will conduct such debriefing.

Any request that is not timely received will not be considered and the Bidder will be notified in writing.

Bidders should note that, regardless of the time of submission of a request by a Bidder, debriefings will not be provided until a contract award notification has been posted.

Debriefings are intended to provide bidders with feedback on the strengths and weaknesses of their Bid, as well as other relevant information on the RFT and evaluation process.

# Information Exhibits

APPENDIX 1 – Purchaser’s Information Practices Schedule

Collection, Use and Disclosure of Personal Health Information (PHI)

- The Bidder agrees to receive PHI from the Hospital in accordance with the requirements of s. 17 or, in the case of health information network providers, s. 10(4) of the Personal Health Information Protection Act, 2004 (Ontario) (PHIPA) and its related regulations, as part of the Bidder’s provision of services to and on behalf of the Hospital, and not on the Bidder’s behalf or for the Bidder’s own purposes.

- For greater specificity pursuant to the Bidder’s obligations under section 1 of this Information Exhibits Schedule, in the event that the Bidder is a health information network provider under PHIPA, the Bidder will provide the Hospital with a Privacy Impact Assessment and a Threat Risk Assessment with respect to the services to be provided to the Hospital pursuant to the Agreement.

- The Bidder will only use as much PHI as is reasonably necessary to perform its obligations under the Agreement and will make PHI available only to those employees who require access in order to satisfy those obligations.

- The Bidder will only use and disclose any PHI it receives from the Hospital as is permitted or required under the Agreement or the laws of Canada and/or the province of Ontario.

- The Bidder will ensure that any of its agents or subcontractors to whom the Bidder provides the Hospital PHI has agreed in writing to the same restrictions and conditions that apply to the Bidder with respect to PHI.

- The Bidder will not disclose PHI, or any information, to any affiliated or unaffiliated third party without the prior written consent of the Hospital.

- The Bidder will maintain a log of access and disclosure of PHI by the Bidder and the Bidder’s personnel and make such log available to the Hospital as and when requested.

Practices to Protect Personal Health Information

- The Bidder will employ appropriate safeguards to prevent theft, loss and unauthorized access, copying, modification, use, disclosure or disposal of PHI.

- The Bidder will maintain privacy policies in accordance with Canadian and Ontario laws and these policies will be made available for inspection on request.

- The Bidder will not transmit or store any confidential information of a Hospital, including PHI, by or on any electronic mobile computing device or data storage system whatsoever without the express permission of the Hospital. Where permitted to do so by the Hospital, the Bidder must ensure that the mobile computing device is strongly encrypted (minimum 256 bit, or any future, then current, standard) and that the encryption status can be positively verified by the Hospital as being in place prior to the storage or transmission of the information.

- The Bidder will educate its employees on privacy laws and policies and take reasonable steps to ensure employee compliance through staff training, confidentiality agreements and employee sanctions.

- The Bidder will ensure that all employees who have access to PHI from the Hospital have undergone screening that includes reference checks.

- The Bidder will ensure that its employees who are fired, resign or no longer require access to PHI from the Hospital return all PHI to the Hospital and can, thereafter, no longer access applications, hardware, software, network and facilities belonging to either the Bidder or the Hospital.

- The Bidder will revoke any user’s access to PHI if security is breached and, on the Hospital’s, reasonable request.

- At the termination of the Agreement, the Bidder will return or destroy all PHI received from, created or received by the Bidder on behalf of the Hospital that the Bidder maintains custody of in any form and will retain no copies of PHI thereafter.  The Bidder will certify to the Hospital that all such PHI has been returned or destroyed, as the case may be. If such return or destruction of PHI is not feasible, the Bidder will notify the Hospital of this fact, extend the protections of the Agreement to all PHI in its custody and will cease all further uses and disclosures.

Notification of and Communication with the Hospital

- The Bidder will provide the Hospital with the name of a contact person at the Bidder’s organization responsible for the Bidder’s privacy compliance and notify the Hospital within 24 hours of any changes in the identity of the responsible person.

- The Bidder will provide notice to the Hospital’s Privacy Office if the nature of the Bidder’s business and the services being provided to the Hospital require that the Hospital PHI must be transmitted or access be provided to any of the Bidder’s personnel or to any facility situated outside of Ontario. When providing notice, please specify where outside of Ontario the PHI will be transmitted or from where it will be accessed. The successful Bidders will be provided with the Hospital’s Privacy Office information subsequent to the award.

- The Bidder will report to the Hospital’s Privacy Office at the Bidder’s first reasonable opportunity, but in any event no more than 48 hours after the Bidder becomes aware of any use, disclosure (including being legally compelled), theft or unauthorized access of PHI by the Bidder or any of the Bidder’s agents or subcontractors to whom the Bidder provided the Hospital PHI.

- The Bidder will refer anyone trying to access, correct or complain about their PHI to the Hospital’s Privacy Office within 48 hours of receiving the complaint or request for access or correction.  The Bidder will cooperate with and assist the Hospital in the management of any such request for access or correction or complaint.

- The Bidder will, upon request, make PHI available to the Hospital for amendment and incorporate any amendments into the Bidder’s records of PHI.  During the term of the Agreement, the Bidder may never deny the Hospital access to its patients’ PHI.

- The Hospital reserves the right to: inspect any goods used or records maintained by the Bidder in connection with the provision of goods or services; question the Bidder’s personnel regarding their handling of PHI; and otherwise audit and electronically verify compliance with these practices.

Additional Hospital Rights

- Notwithstanding anything else contained in the Agreement, the Bidder authorizes, acknowledges and accepts termination without notice of the Agreement by the Hospital in the event that the Hospital determines the Bidder has violated any of these practices.

- All of the privacy terms in this Information Exhibits Schedule survive the termination of the Agreement.

- The Hospital reserves the right to go to court to obtain an order stopping or preventing the Bidder from violating the privacy terms in this Information Exhibits Schedule.  The Bidder acknowledges that any breach of these practices may result in the Hospital suffering irreparable harm.

APPENDIX 2 – Form of Agreement

The Form of Agreement shall be the CCDC 2 - 2020 Stipulated Price Contract* as amended by the Supplementary General Conditions distributed separately with the Bid Documents.  Please refer to Sections 4.7, 4.8, and 4.9 for further information.

*For those bidders who require a copy of the CCDC 2 - 2020 Stipulated Price Contract please go to http://www.ccdc.org/document-outlets/set/ontario/ for further information.

APPENDIX 3 – Supplementary Documents

The following are supplementary documents distributed with this RFT at the time of issuance.

SHN CCDC2 Supplementary Conditions

SHN Base Building Contractors

SHN Contractors Manual

SHN Centenary ACM Survey - 2023

Specifications and Drawings are distributed in the following folder, where a shared link is made available and accessible to all bidders.

Additional supplementary documents may be distributed with Addenda.

Mandatory Requirements

APPENDIX 4 – Certificate of Insurance

Each Bidder shall submit a valid copy of a Certificate of Insurance under APPENDIX 4 from its insurer/agent confirming the maximum Commercial General Liability (CGL) Insurance coverage (per occurrence and aggregate) in effect under the Bidder’s current insurance policy in accordance with Section 3.7 Insurance Requirements.

The certificate of insurance should also confirm all other insurance requirements of this RFT that are currently in effect under the Bidder’s current insurance policy.

APPENDIX 5 – WSIB Clearance Certificate

Each Bidder shall submit a WSIB Clearance Certificate under APPENDIX 5 in accordance with Section 3.8 Workplace Safety and Insurance Board (WSIB).

APPENDIX 6 – Agreement to Bond

1.  Agreement to Bond

a.  The Bidder must submit a completed Agreement to Bond (copy on next page) with their submission.

2.  Performance Security upon Award

a. Upon award notification the successful Bidder shall be required to provide the following performance securities using the prescribed forms in accordance with Section 85.1 of the Construction Act:

	A Performance Bond issued by a Surety Company authorized to transact the business of suretyship in the Province of Ontario under the and in the Owner's approved form which is attached hereto and shall be in an amount equal to 50% of the Contract Price.

	A Labour and Material Payment Bond, be issued by a Surety Company authorized to transact the business of suretyship in the Province of Ontario under the and in the Owner's approved form which is attached hereto and shall be in an amount equal to 50% of the Contract Price.

…Continued on page 2

Appendix 6 - Agreement to Bond Form – Page 2 of 2

| To: | Scarborough Health Network (Centenary Hospital) | (the “Owner”) |
| --- | --- | --- |
| and to: |  | (the “Contractor”) |

We, the undersigned, hereby undertake and agree to become bound as Surety for the Contractor in:

(a)    a performance bond totaling 50% of the Contract Price; and

(b)    a labour and material bond totaling 50% of the Contract Price.

For the following Bid:

| RFT and Project Name | RFT for Integrated Learners Project – CENTENARY HOSPITAL |
| --- | --- |
| Name of Bidder |  |

If the Bid for the above mentioned is accepted by the Scarborough Health Network (Hospital), the undersigned will execute the bond within ten (10) business days of notification of acceptance of the Bid.

Dated this                                                    Day of                                      202__

| Name of Surety Company |  |
| --- | --- |
| Name of Authorized Person (Printed) |  |
| Signature of Authorized Person Signing for Surety (Attorney-in-Fact) |  |

(Company Seal)

APPENDIX 7 – Bid Security (Bid Bond)

Each Bidder shall attach an executed Bid Bond for this RFT in accordance with Section 3.9.1 Bid Security Requirements .

APPENDIX 8 – Proposed Subcontractors

Herewith is the list of proposed Subcontractors.

to:	Scarborough Health Network

by:

(Bidder Name)

(Bidder Address)

The undersigned submits that in proposing the following Subcontractors he has consulted each and has ascertained to his complete satisfaction that those named are fully acquainted with the extent and nature of the Work involved and of the proposed construction schedule, and that they will execute the Work and conform to the requirements of the Contract Documents.

In declaring its intent to utilize Sub-trades/Sub-contractors, the Bidder acknowledges the following:

- The Purchaser reserves the right to accept or reject any or all of the sub-contractors identified in this attachment; and,

- The Purchaser reserves the right, before awarding the Agreement to require the Bidder to submit such further evidence of its sub-contractors, as Purchaser may deem necessary.

The Bidder should list only one Subcontractor for each element of the work.  After bid submission, no substitution for a Subcontractor will be permitted except as provided in the Contract (attach additional page(s) as necessary). All items of the Work, other than those to be placed with the named subcontractors shall be executed by the Bidder’s own forces.

PROPOSED SUBCONTRACTORS [

| Item of Work to be Completed* | Subcontractor Name and Address | Contact and Phone No. (requested) |
| --- | --- | --- |
| Mechanical Subcontractor |  |  |
| Electrical Subcontractor |  |  |
| Building Contractors** | Refer to Attached SHN Base Building Contractors |  |

Signature of Bidder:

(Name of Firm)						(Signed by)

This ___ day of _______________20___

(Dated at)

APPENDIX 9 – Preliminary Construction Schedule

Bidders shall complete and submit this form as part of the zipped file.

Bidders shall attach a printed copy of a detailed, realistic preliminary construction schedule to Appendix 9 to illustrate construction activity sequencing in order to attain Substantial Performance of the Work by the date indicated in Appendix 10 (Offer and Declarations).

        - Such preliminary construction schedule shall be consistent with the time for Substantial Performance of the Work stated in Appendix 10 (Offer and Declarations) of the Bid Documents.

        - The original format of such preliminary construction schedule should be produced in GANTT or Microsoft Project and shall include all major sub-trades and show Project milestones and critical schedule items, such as start and completion of major Project components; and/or clarification or any other information.

        - Time Frame:  Extend schedule from date established for Notice of Award to date of Substantial Performance of the Work.  Clearly note critical path on schedule.

        - Treat each activity separately and number each principal element of the Work.  Indicate important stages of construction for each major portion of the Work, when the Owner will be engaged, and who will be responsible for each task/activity.

        - Submittal Review Time:  Include reasonable allowances for review and resubmittals.

        - Mobilization and Demobilization:  Include reasonable allowances for mobilization and demobilization.

        - Substantial Performance of the Work:  Indicate completion in advance of date established for Substantial Performance of the Work and allow reasonable time for Consultant’s administrative procedures necessary for certification of Substantial Performance of the Work.

        - Indicate time required to repair deficiencies.

END OF APPENDIX 9

# Stage 2 Bid Form

APPENDIX 10 – Offer and Declarations

NAME OF BIDDER

ADDRESS

CONTACT NAME							 HST #

TELEPHONE 				 FAX 			  EMAIL

TO:	Scarborough Health Network

RE:	RFT for INTEGRATED LEARNERS PROJECT – CENTENARY HOSPITAL

- We, the undersigned, declare that we have carefully examined the Instructions to Bidders, the Bid Documents and the Addenda numbered:          to         inclusive, visited and investigated the Place of the Work, and examined all conditions affecting the Work; and if notified in writing of the acceptance of this Bid within ninety (90) days of the Closing Time, agree to enter into a contract with the Purchaser to provide all materials and perform the Work shown and described in the Bid Documents for the Bid Price of (Insert amount in numbers only) 	$		 and the Work shown and described in the Supplementary Bid Form, Alternative Items for the prices entered in that form (if applicable to this RFT), inclusive of all stipulated Cash Allowances in the total amount of $ 8,000.00 (Centenary) in lawful money of Canada, is included in which are all customs, duties, freight, exchange and all other charges, but exclusive of Harmonized Sales Tax (“HST”).

- BREAKDOWN OF MECHANICAL AND ELECTRICAL COSTS

Bid Price, (excluding HST), of Mechanical and Electrical Subcontractor included in Base Bid Price for Work is: $______________________.  Bid Price, (excluding HST), of Electrical Subcontractor included in Base Bid Price for Work is: $______________________.

- BID SECURITY

Attached to this Bid is a Bid Bond issued by		  		 (Surety) in the minimum amount of 10% of the Bid Price naming the Purchaser as Obligee in accordance with Section 3.9.1 Bid Security Requirements.

- AGREEMENT TO BOND

Attached to this Bid is an Agreement to Bond issued by ________________________   (Surety) in accordance with Section 3.10 Agreement to Bond.

- The undersigned agrees, if notified of award of a Contract, to attain Substantial Performance of the Work within ____ weeks and complete the Work no later than ____ weeks after date of Substantial Performance of the Work.  Construction duration shall be inclusive of all statutory and non-statutory holidays, weekends and vacations.

- Without limiting the declaration in paragraph 1 of this Offer and Declarations the undersigned has/have satisfied ourselves that I/we and the Subcontractors and Suppliers on which this Bid is based are capable of meeting all requirements of the schedule, and of executing the Work in accordance with the Contract Documents.

- The undersigned herewith submits with this Offer and Declarations the following completed forms as required by the Instructions to Bidders:

- Supplementary Bid Form, Alternative Items (Appendix 11);

- Supplementary Bid Form, Itemized Bid Form (Appendix 12);

- Proposed Subcontractors (Appendix 8);

- Preliminary Construction Schedule (Appendix 9);

- Agreement to Bond (Appendix 6); and,

- Bid Security (Appendix 7);

- The undersigned agrees that this Bid is valid and irrevocable and subject to acceptance by the Purchaser for a period of ninety (90) days from the Closing Time, and that if notified of award of the Contract and prior to starting the Work I/We will provide the documents described in Section 4.9 Award and Execution of the Agreement within 10 Business Days.

- I/We the undersigned declare that no person, firm or corporation other than the undersigned has any interest in this Bid or in the proposed Contract for which this Bid is made, other than the Subcontractors and Suppliers identified in the Bid and/or otherwise required to perform the Work.

- I/We the undersigned further declare that:

  - Legal Actions – There are no pending or threatened legal action(s) against the Bidder, which may have an impact on the availability of the product, equipment, services or materials that would be required to be supplied by the Bidder if awarded the Contract for the Work, other than the action(s) described below.

  - Bankruptcy - The Bidder has not, under the laws of any province, territory, state or country, in the last three (3) years, other than as listed below:

    - Been declared bankrupt or made a voluntary assignment in bankruptcy; or

    - Made a proposal under any legislation relating to bankruptcy or insolvency; or

    - Been subject to or instituted any proceedings, arrangement, or compromise with any creditors, including having had a receiver and/or manager appointed to hold his, her, or its assets, other than as described below.

  - Judgments – There are no judgments that are outstanding or have been rendered against the Bidder, or against any current officer, director or employee of the Bidder in respect of a fraud, theft, deceit, misrepresentation, negligence, or a breach of contract within the last three (3) years, other than as listed below.

- I/We the undersigned understand and agree that this Bid may be disqualified if any of the information contained in this declaration is found to be false.

Bidder to list particulars of any legal actions, including Court, Court date, Court file number, and Court location, pursuant to paragraph 10(1) above.  If further space is required, attach list as schedule to this Offer and Declarations.

Bidder to list particulars of any bankruptcy and insolvency pursuant to paragraph 10(2) above. If further space is required, attached list as schedule to this Bid Form

Bidder to list particulars of any judgments pursuant to paragraph 10(3) above. If further space is required, attached list as schedule to this Bid Form

- I/We, the undersigned, agree to assign the following personnel to the Project:

Project Manager for the duration of the Contract:

Superintendent for the duration of the Contract:

- Bidders Certification and Assurances

- I/We make the following certification and assurances as a required element of the RFT that the truthfulness of the facts affirmed here and the continuing compliance with these requirements are conditions that apply to this RFT or the Agreement entered into pursuant to this RFT:

- I/We certify that this Bid is made without any connection, knowledge, comparison of figures or arrangement with any other company, firm or person making a Bid for the same work and is in all respects fair and without collusion for fraud.

- I/We agree to comply with all of the terms, conditions, and provisions as outlined herein, understanding that such conditions and provisions apply to this RFT of the Agreement entered into pursuant to this RFT.

- Signature of Bidder:

Signed, sealed and submitted for and on behalf of:

Company:

(Name)

(Street Address or Postal Box Number)

(City, Province & Postal Code)	(Apply SEAL above)

Signature:

Name & Title:

(Please Print or Type)

Witness:

Dated at	this	day of 	, Bids by individuals or partnerships shall be witnessed.

N.B.   Where legal jurisdiction or Purchaser requirement calls for proof of authority to execute this Bid, proof of such   authority in the form of a certified copy of a resolution naming the person or persons in question as authorized to sign this Bid for and on behalf of the Corporation or Partnership should be attached.

APPENDIX 11 – Supplementary Bid Form, Alternative Items

- PROJECT INFORMATION

        - From (Name of Bidder): ________________________________________________________

        - To (Owner): 		Scarborough Health Network

- ALTERNATIVE ITEMS

        - I/We the undersigned offer the Alternative Items described below.

        - I/We agree that all prices submitted take into consideration and allow for changes and adjustments in other work as may be necessary to provide a finished and functional result, unless specifically indicated otherwise.

        - Alternative Items are amounts stipulated by bidders for solicited alternatives which can be stated as additions, deductions, or no change to the Bid Price. Without limiting its rights under the Instructions to Bidders, the Owner reserves the right to accept or reject any of the Alternative Items at its sole and absolute discretion. Alternative Items, if selected by the Hospital, shall be added to Bid Prices in determining the lowest priced Bidder.  Prices listed hereunder do not include Harmonized Sales Tax (HST) but include all other eligible taxes. These amounts shall be irrevocable for the Bid Expiry Period provided in the Instructions to Bidders.

        - Alternative Price No.1:

          - Base Bid Description: N/A

          - Alternative Description: N/A

          - (Select) □ Addition □ Deduction or □ No Change to; the Schedule:	Weeks: ______________

          - (Select) □ Addition □ Deduction or □ No Change to; Base Bid Price:	          $______________

- SIGNATURE OF BIDDER

| Signature of Witness | Signature of Bidder representative |
| --- | --- |
| Name of Witness | Name and Title |
|  | Date: |
|  | I have authority to bind the Bidder |

APPENDIX 12 – Supplementary Bid Form, Price Bid Form

- PROJECT INFORMATION

- .1 Project Name: ________________________________________________________________

- .2 Hospital: ____________________________________________________________________

- .3 From (Name of Bidder): ________________________________________________________

### .4 To (Owner): 		Scarborough Health Network

- PRICE BID FORM

- .1 I/We the undersigned, having examined the Bid Documents for the above-named project/contract, including Addendum Number(s) __________, and having visited the Place of Work, hereby offer to:

      - Perform the stipulated price component of the Work in accordance with the Bid Documents, for the stipulated price of:

- $ _______________________________ in Canadian Dollars, excluding taxes, amount in figures.

- SCHEDULE OF UNIT PRICES:

| - Item No: | - Description of Work: | - Unit Price |
| --- | --- | --- |
|  | - General Contract Work |  |
|  | - Mechanical |  |
|  | - Electrical (Black and McDonald with subs) |  |
|  | - Total: (net HST in figures, same as above) |  |
|  | - Total: (net HST in words): |  |

- It is understood that:

      - Bids will be evaluated and the lowest bidder will be determined based on the sum of the amounts entered above,

      - The alternative price will be added in on top of the bid net price above should the HOSPITAL decide to include this as part of the scope.

- We the undersigned, declare that:

- We agree to perform the Work within the required completion time specified in the Bid Documents;

- We agree to attain Substantial Performance of the Work within ________ weeks after receiving the notice of contract award;

- We have arrived at this bid without collusion with an competitor;

- This Bid is open to acceptance by the HOSPITAL or a period of 30 days from the date of bid closing; and

- All Bid Form supplements called by the Bid Documents form an integral part of this Bid.

Signatures:

Signed and submitted by:

______________________________________

Company Name

______________________________________

Name and title of authorized signing officer

______________________________________

Signature of authorized signing officer

______________________________________

Name of Witness

______________________________________

Signature of Witness

Dated this _______ day of ____________________, 2025.